Project: SAEON Real-Time Rainfall Monitoring System

AGILE LOGBOOK

Name: Angelo Adams

Student Number: 230450431

28 July to 23 October 2026 | Tuesdays to Fridays only

Draft reconstructed entries for review. Daily progress is suggested from the sprint backlog and is not independently verified. Impediments describe possible risks, not confirmed incidents. Confirm or correct the entries before using them as a record of work.

The project follows 13 weekly sprints from 28 July to 23 October 2026, Tuesday to Friday. Weekly topics match the aligned product and sprint backlogs. Trello tracks work; GitHub stores code and evidence. Entries follow my role, including support work where another member leads. Deployment and field validation remain In Progress; prototype documentation sign-off is separate from field acceptance.

| Date: | 28 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented dashboard user needs. |
|  | - What am I planning to complete between now and the next standup? | I will continue with sensor display requirements and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the agreed scope and task ownership to remain clear. |

| Date: | 29 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on sensor display requirements. |
|  | - What am I planning to complete between now and the next standup? | I will continue with frontend development setup and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the agreed scope and task ownership to remain clear. |

| Date: | 30 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated frontend development setup. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard data-flow sketch and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the agreed scope and task ownership to remain clear. |

| Date: | 31 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for dashboard data-flow sketch. |
|  | - What am I planning to complete between now and the next standup? | I will continue with serial-to-display mapping and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the agreed scope and task ownership to remain clear. |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented serial-to-display mapping. |
|  | - What am I planning to complete between now and the next standup? | I will continue with temperature labels and error states and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on working sensors and a stable bench setup. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on temperature labels and error states. |
|  | - What am I planning to complete between now and the next standup? | I will continue with rainfall units and tip displays and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on working sensors and a stable bench setup. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated rainfall units and tip displays. |
|  | - What am I planning to complete between now and the next standup? | I will continue with low-power station display needs and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on working sensors and a stable bench setup. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for low-power station display needs. |
|  | - What am I planning to complete between now and the next standup? | I will continue with broker data requirements and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on working sensors and a stable bench setup. |

| Date: | 11 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented broker data requirements. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard topic subscription design and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need consistent message fields, permissions and timestamps. |

| Date: | 12 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on dashboard topic subscription design. |
|  | - What am I planning to complete between now and the next standup? | I will continue with sample MQTT display checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need consistent message fields, permissions and timestamps. |

| Date: | 13 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated sample MQTT display checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with Supabase dashboard access design and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need consistent message fields, permissions and timestamps. |

| Date: | 14 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for Supabase dashboard access design. |
|  | - What am I planning to complete between now and the next standup? | I will continue with cellular status display design and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need consistent message fields, permissions and timestamps. |

| Date: | 18 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented cellular status display design. |
|  | - What am I planning to complete between now and the next standup? | I will continue with network-state wording and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on cellular coverage, an active SIM and stable modem power. |

| Date: | 19 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on network-state wording. |
|  | - What am I planning to complete between now and the next standup? | I will continue with live cellular reading display checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on cellular coverage, an active SIM and stable modem power. |

| Date: | 20 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated live cellular reading display checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with offline and reconnect interface checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on cellular coverage, an active SIM and stable modem power. |

| Date: | 21 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for offline and reconnect interface checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with application skeleton and routing and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I depend on cellular coverage, an active SIM and stable modem power. |

| Date: | 25 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented application skeleton and routing. |
|  | - What am I planning to complete between now and the next standup? | I will continue with real-time visualisation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the dashboard to handle missing and outdated data clearly. |

| Date: | 26 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on real-time visualisation. |
|  | - What am I planning to complete between now and the next standup? | I will continue with historical data and filtering and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the dashboard to handle missing and outdated data clearly. |

| Date: | 27 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated historical data and filtering. |
|  | - What am I planning to complete between now and the next standup? | I will continue with cloud-command interface preparation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the dashboard to handle missing and outdated data clearly. |

| Date: | 28 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for cloud-command interface preparation. |
|  | - What am I planning to complete between now and the next standup? | I will continue with battery-status display design and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the dashboard to handle missing and outdated data clearly. |

| Date: | 1 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented battery-status display design. |
|  | - What am I planning to complete between now and the next standup? | I will continue with solar-status information needs and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need verified power records before claiming an operating duration. |

| Date: | 2 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on solar-status information needs. |
|  | - What am I planning to complete between now and the next standup? | I will continue with power-source display notes and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need verified power records before claiming an operating duration. |

| Date: | 3 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated power-source display notes. |
|  | - What am I planning to complete between now and the next standup? | I will continue with power-related interface review and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need verified power records before claiming an operating duration. |

| Date: | 4 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for power-related interface review. |
|  | - What am I planning to complete between now and the next standup? | I will continue with station-health diagnostics component and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need verified power records before claiming an operating duration. |

| Date: | 8 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented station-health diagnostics component. |
|  | - What am I planning to complete between now and the next standup? | I will continue with CSV export interface support and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need diagnostic and exported values to match the stored readings. |

| Date: | 9 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on CSV export interface support. |
|  | - What am I planning to complete between now and the next standup? | I will continue with mobile and tablet layouts and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need diagnostic and exported values to match the stored readings. |

| Date: | 10 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated mobile and tablet layouts. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard pipeline checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need diagnostic and exported values to match the stored readings. |

| Date: | 11 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for dashboard pipeline checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with station assembly diagrams for display and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need diagnostic and exported values to match the stored readings. |

| Date: | 15 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented station assembly diagrams for display. |
|  | - What am I planning to complete between now and the next standup? | I will continue with hardware image organisation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the permanent assembly to match the reviewed wiring. |

| Date: | 16 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on hardware image organisation. |
|  | - What am I planning to complete between now and the next standup? | I will continue with enclosure images for documentation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the permanent assembly to match the reviewed wiring. |

| Date: | 17 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated enclosure images for documentation. |
|  | - What am I planning to complete between now and the next standup? | I will continue with station imagery and labels and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the permanent assembly to match the reviewed wiring. |

| Date: | 18 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for station imagery and labels. |
|  | - What am I planning to complete between now and the next standup? | I will continue with power-diagnostic display checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the permanent assembly to match the reviewed wiring. |

| Date: | 22 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented power-diagnostic display checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with charging-status labels and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I still depend on completion of installation and baseline field calibration. |

| Date: | 23 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on charging-status labels. |
|  | - What am I planning to complete between now and the next standup? | I will continue with deployment display preparations and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I still depend on completion of installation and baseline field calibration. |

| Date: | 24 September 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I prepared notes on deployment display preparations. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with field-calibration display preparations and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I still depend on completion of installation and baseline field calibration. |

| Date: | 25 September 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I prepared notes on field-calibration display preparations. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with field-monitoring dashboard preparation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I still depend on completion of installation and baseline field calibration. |

| Date: | 29 September 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I prepared notes on field-monitoring dashboard preparation. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with available field-data displays and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I cannot treat field validation as complete while the test and audit remain in progress. |

| Date: | 30 September 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I prepared notes on available field-data displays. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with reference-measurement display support and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I cannot treat field validation as complete while the test and audit remain in progress. |

| Date: | 1 October 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I prepared notes on reference-measurement display support. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with provisional field-chart review and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I cannot treat field validation as complete while the test and audit remain in progress. |

| Date: | 2 October 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I prepared notes on provisional field-chart review. The field work remains in progress. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard presentation outline and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I cannot treat field validation as complete while the test and audit remain in progress. |

| Date: | 6 October 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented dashboard presentation outline. |
|  | - What am I planning to complete between now and the next standup? | I will continue with interface architecture diagrams and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the presentation to distinguish prototype results from pending field results. |

| Date: | 7 October 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on interface architecture diagrams. |
|  | - What am I planning to complete between now and the next standup? | I will continue with desktop and phone screenshots and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the presentation to distinguish prototype results from pending field results. |

| Date: | 8 October 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated desktop and phone screenshots. |
|  | - What am I planning to complete between now and the next standup? | I will continue with frontend setup documentation and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the presentation to distinguish prototype results from pending field results. |

| Date: | 9 October 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for frontend setup documentation. |
|  | - What am I planning to complete between now and the next standup? | I will continue with final dashboard slide review and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need the presentation to distinguish prototype results from pending field results. |

| Date: | 13 October 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented final dashboard slide review. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard demonstration rehearsal and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need a reliable demonstration and clear documentation of open field work. |

| Date: | 14 October 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on dashboard demonstration rehearsal. |
|  | - What am I planning to complete between now and the next standup? | I will continue with timed demonstration refinements and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need a reliable demonstration and clear documentation of open field work. |

| Date: | 15 October 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated timed demonstration refinements. |
|  | - What am I planning to complete between now and the next standup? | I will continue with frontend evidence package and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need a reliable demonstration and clear documentation of open field work. |

| Date: | 16 October 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for frontend evidence package. |
|  | - What am I planning to complete between now and the next standup? | I will continue with prototype interface review and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I need a reliable demonstration and clear documentation of open field work. |

| Date: | 20 October 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed and documented prototype interface review. |
|  | - What am I planning to complete between now and the next standup? | I will continue with final screenshot checks and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I am still awaiting completion of final deployment and field validation. |

| Date: | 21 October 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on final screenshot checks. |
|  | - What am I planning to complete between now and the next standup? | I will continue with open field-display limitations and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I am still awaiting completion of final deployment and field validation. |

| Date: | 22 October 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I checked and updated open field-display limitations. |
|  | - What am I planning to complete between now and the next standup? | I will continue with dashboard handover review and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I am still awaiting completion of final deployment and field validation. |

| Date: | 23 October 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I organised the evidence for dashboard handover review. |
|  | - What am I planning to complete between now and the next standup? | I will continue with the remaining deployment and field-validation actions and record the results available to me. |
|  | - What are my impediments (or risks or problems)? | I am still awaiting completion of final deployment and field validation. |