# Agile Team Charter

# SAEON Rainfall Monitoring Project

## 1. Team Purpose & Vision

### Why do we exist as a team?

- Team Mission: To develop an ESP32 rainfall monitoring prototype for SAEON, publishing remote sensor data through cellular MQTT to a live dashboard.

- Problem We Are Solving: Manual retrieval from USB data loggers delays rainfall information and requires visits to remote SAEON sites.

- Target Users: SAEON researchers and environmental scientists; beneficiaries include government agencies, conservation organisations, and local communities.

### Success Definition

- A working prototype counts rain-gauge tips and displays live data.

- Positive feedback from stakeholders and lecturer.

- All project deliverables completed on time.

- Remote monitoring reduces reliance on manual data retrieval.

### Product / Service Definition

SAEON Real-Time Rainfall Monitoring System including:

- Hardware: ESP32 WROOM-32, TR-525M tipping bucket rain gauge, DS18B20 temperature sensor and SIM7000G cellular module. LilyGO was an earlier controller option.

- Core Capabilities: Rainfall and temperature sensing, cellular MQTT through HiveMQ Cloud, Supabase data storage, a live dashboard, historical records, CSV export, authenticated access and station-health information.

- Testing Setup: Breadboard, jumper wires, USB power and reference measurements. DHT11 and other available temperature/humidity sensors were exploratory test options; DS18B20 is the selected temperature sensor.

- Deployment Scope: Final enclosure and installation, baseline field calibration and 48-hour field validation remain In Progress. Wind, UV, SHT31 humidity and BMP280/BME280 pressure sensing are future enhancements.

- Outdoor Provisions: Battery, charging, solar integration, voltage regulation and enclosure preparation are included in the current scope. Final outdoor acceptance depends on site access, power and protection. GPS and over-the-air updates remain future enhancements.

## 2. Team Members & Roles

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Redah Gamieldien | Projects Leader | Oversees project progress, manages requirements, ensures goals are met |
| Angelo Adams | Frontend Developer / Designer | UI/UX design, frontend system development, wireframes |
| Qaasim Isaacs | Backend Developer / Tester | Backend system development, testing, quality assurance |
| Ethan Williams | Analyst / Researcher / Writer | Research, data gathering, validation of problem and solution, documentation |
| Rameez Karriem | Agile Lead / Presenter | Facilitates meetings, ensures Agile practices, presents deliverables |

## 3. Ways of Working

### 3.1 Agile Framework

- Framework: Kanban task tracking in Trello with weekly sprint planning. GitHub stores source code, documentation and evidence.

### 3.2 Ceremonies

| Ceremony | Frequency | Purpose |
| --- | --- | --- |
| Daily Stand-up | 3 times per week | Share progress, next steps |
| Planning | Weekly | Plan tasks and assign responsibilities |
| Review / Demo | End of each milestone | Present progress and get feedback |
| Retrospective | After each milestone | Reflect and improve team performance |

## 4. Working Agreements

- Respect deadlines and commitments.

- Communicate delays early.

- Participate actively in meetings.

- Complete assigned tasks on time.

- Support teammates when needed.

- Maintain quality in all deliverables.

## 5. Communication

- Primary Channels: In-person meetings and WhatsApp messaging.

- Response-Time Expectations: Within 20 to 30 minutes depending on urgency.

- Remote / Hybrid Norms: Meet on Microsoft Teams if unable to meet in person.

## 6. Decision-Making

- Decisions are made through team discussion and majority vote.

- Product Owner (Group Leader) makes final decision if no agreement is reached.

- All team members are encouraged to contribute ideas.

## 7. Definition of Done (DoD)

- Code / design is completed.

- Work is reviewed by team members.

- Testing is completed successfully.

- Documentation is updated.

- Rain-gauge counting, MQTT transmission, and dashboard requirements are met.

- Approved by Project Leader.

- Ready for presentation / submission.

## 8. Core Values & Behaviours

### Core Values

- Respect: Value each team member's input.

- Transparency: Be open about progress and challenges.

- Accountability: Take responsibility for assigned tasks.

- Trust: Support and rely on each other.

- Learning Mindset: Continuously improve and adapt.

### Agile Principles

- Deliver working solutions incrementally.

- Embrace change and adapt quickly.

- Maintain continuous communication.

- Focus on user needs and value delivery.

- Reflect and improve regularly (retrospectives).

## 9. Goals and Milestones

### SMART Goals

- Specific: Develop an ESP32 rainfall monitoring prototype for SAEON.

- Measurable: Demonstrate tip counting, MQTT delivery, and live dashboard updates.

- Achievable: Assign tasks based on team skills and availability.

- Relevant: Improve access to rainfall data from remote SAEON sites.

- Time-bound: Follow the 13-week project schedule from 28 July to 23 October 2026, Tuesday to Friday. Deployment and field validation are still In Progress at this reporting cut-off.

### Project Milestones

| Milestone | Description | Timeline |
| --- | --- | --- |
| Project Planning and Architecture | Scope, roles, component choices and system architecture | Week 1 |
| Firmware, Cloud and Cellular | Sensor firmware, HiveMQ, Supabase and SIM7000G connectivity | Weeks 2–4 |
| Dashboard, Power and Diagnostics | Live/history views, CSV export, solar integration and station health | Weeks 5–7 |
| Assembly and Deployment Preparation | PCB assembly, enclosure, power audit and solar checks | Weeks 8–9 |
| Field Validation | Deployment, baseline calibration and 48-hour field testing; In Progress | Weeks 9–10; ongoing at cut-off |
| Documentation and Prototype Review | Slides, rehearsals and prototype documentation sign-off; field acceptance remains open | Weeks 11–13 |

## 10. Risks & Constraints

### Known Risks

- Missed deadlines; sensor selection and calibration issues.

- Poor communication; cellular or cloud connectivity loss.

- Unequal contribution; outdoor power and weather exposure.

### Dependencies

- Cellular coverage and service; HiveMQ Cloud access.

- Team availability; controller, sensors, and prototyping materials.

- Lecturer feedback; SAEON requirements and site access.

### Constraints

- Limited time; final deployment and field validation remain In Progress.

- Budget limitations; deployment power and enclosure needs.

- Skill gaps in embedded systems, MQTT, and sensor integration.

## 11. Review & Improvement

- Charter Review Frequency: Every Retrospective.

- Process Improvements: Made after each milestone.

- Feedback: Lecturer feedback incorporated continuously.

## 12. Team Commitment

By working on this team, we commit to the principles and agreements outlined in this charter.

| Name | Signature / Agreement |
| --- | --- |
| Angelo Adams | A.Adams |
| Redah Gamieldien | R. Gamieldien |
| Qaasim Isaacs | Q. Isaacs |
| Ethan Williams | E. Williams |
| Rameez Karriem | R. Karriem |